## Slide 1: FIRST PLAYABLE
AIR TRAFFIC CONTROL SIMULATOR

## Slide 2: THE TEAM
JENNA STELLMACK
ALEJANDRO FRANQUEZ GARCIA
AVERY HART
ALI CRUZ
LACEY GOLD
KEVIN SUAREZ
SAI SATVIK CHIMMILI
ERIC GASS
VICTOR VALERO

## Slide 3: SOLUTION
How might we implement AI to teach air traffic communication in an engaging and accessible way?
RISKS
TIMELINE
ACHIEVEMENTS
DEMO

## Slide 4
SOLUTION
Proof of Concept Scenario
Simple scenario // Emphasis on accurate voice communications
Interactive Air Control Tower
Informational displays // Voice control // Live feedback
Two Runways, Two Destinations
Four landing options // Four takeoff options
SOLUTION
RISKS
TIMELINE
ACHIEVEMENTS
DEMO

## Slide 5
VR Environment
Testing in VR
Simulated VR controller
Communications
Early voice and AI testing
Early integration into engine/project
Timing & Scope
Jira
Weekly meetings
TIMELINE
ACHIEVEMENTS
DEMO
SOLUTION
SOLUTION
RISKS
RISKS

## Slide 6: SOLUTION
January 27: Sprint 1 (Pre-Production)
Concept art // Unity project setup // Scenario design // ATC research
February 17: Sprint 2 (First Playable)
Initial models & lighting // AI and voice recognition // 2 flight paths // Airfield blockout // Interaction prototypes
March 10: Sprint 3 (Team Check-In)
Models textured // Plane movement via player input // Plane crashes/loss conditions // Asset pack integration
March 31: Sprint 4
Assets and lighting in tower // Game loop integration // Planes respond to voice control // Control tower interactions
April 21: Sprint 5 (Final Presentation)
Final game loop integration // Polish and bug fixes // Final presentation
RISKS
TIMELINE
ACHIEVEMENTS
DEMO
RISKS
TIMELINE

## Slide 7: SOLUTION
TIMELINE
RISKS
ACHIEVEMENTS
DEMO
TIMELINE
ACHIEVEMENTS
Initial Models and Lighting
Goals:
Art style
Asset packs
Simple art assets
Initial lighting pass
Achievements:
Art style
  Simple, stylized
Asset packs
  Asset packs selected and in engine
Simple art assets
  Retextured runways
  Airplane effects
Initial lighting pass
Next Steps:
Art assets
Asset packs

## Slide 8: SOLUTION
AI and Voice
Goals:
AI in engine
  Simulated pilots from GPT-4
  Able to be interacted with by player via text
Voice recognition
  Voice recognition in engine
  Able to respond to simple keywords
Achievements:
AI in engine
  Simulated pilots can be interacted with via voice recognition
  Pilots can respond audibly with text-to-speech
Voice recognition
  Voice recognition in engine
  Accessible via radio
Next Steps:
Integrate voice commands into AI
TIMELINE
RISKS
ACHIEVEMENTS
DEMO
ACHIEVEMENTS

## Slide 9
Flight Paths
Goals:
Two Runways
Controllable planes
Achievements:
Two Runways
Controllable planes
  Planes can be told to land or touch and go via in-game UI
Next Steps:
Art assets
Asset packs
TIMELINE
SOLUTION
RISKS
ACHIEVEMENTS
DEMO
ACHIEVEMENTS

## Slide 10
Airfield Blockout
Goals:
Airfield
ATC tower
Achievements:
Airfield
  Two runways
  Simple scenery
ATC Tower
  Simple tower for player to move around
  Interactive displays
Next Steps:
Fully populate airfield
Add props and clutter to ATC tower
TIMELINE
SOLUTION
RISKS
ACHIEVEMENTS
DEMO
ACHIEVEMENTS

## Slide 11: SOLUTION
Interaction Prototypes
Goals:
VR interaction testing
Simple interactive items
Achievements:
VR interaction testing
  Two runways
  Simple scenery
Simple interactive items
  Simple tower for player to move around
  Interactive displays
Next Steps:
Additional interactions
  Objects in tower
  Additional airfield cameras
  Flight information
Win/loss conditions
TIMELINE
RISKS
ACHIEVEMENTS
DEMO
ACHIEVEMENTS

## Slide 12: SOLUTION
January 27: Sprint 1 (Pre-Production)
Concept art // Unity project setup // Scenario design // ATC research
February 17: Sprint 2 (First Playable)
Initial models & lighting // AI and voice recognition // 2 flight paths // Airfield blockout // Interaction prototypes
March 10: Sprint 3 (Team Check-In)
Models textured // Plane movement via player input // Plane crashes/loss conditions // Asset pack integration
RISKS
TIMELINE
ACHIEVEMENTS
DEMO
Airfield and tower populated with assets
Skyboxes and VFX
Improved plane movement & player control
Put a game in the game

## Slide 13: SOLUTION
ACHIEVEMENTS
ACHIEVEMENTS
DEMO
ACHIEVEMENTS
DEMO
TIMELINE
RISKS